Balanced Scorecard Initiatives 2025–26

Rationalised & Sharpened  |  June 2026

Reduced from 67 initiatives to 36  —  every initiative tied to a Strategic Objective, with a named owner

# Why We Rationalised

With new business acquired and new people in new roles, a focused initiative list is essential. When everything is a priority, nothing is. The original 67 initiatives were the right instincts from the right people — but distributed across 12 departments they risk dispersing effort without landing outcomes.

The filter applied to every initiative:

Does it directly serve one of our three Strategic Objectives?

Does it have a single named owner?

Can it be meaningfully completed or progressed this year?

## What Changed

| Decision | Count | Rationale |
| --- | --- | --- |
| Keep | 29 | Right initiative, right owner — proceed |
| Merge | 13 | Duplicate intent across departments — consolidated to one owner |
| Sharpen | 6 | Right idea, too vague — redefined with specific targets |
| Defer | 8 | Not wrong — not this year. Platform must stabilise first |
| Remove | 2 | Continuous Learning ×2 — BAU expectation, not an initiative |
| Move to BAU | 1 | Kanban Maintenance — operational rhythm, not a scorecard initiative |
| RESULT | 36 | Active initiatives, all tied to a Strategic Objective |

# Our Three Strategic Objectives

| # | Objective | What it means |
| --- | --- | --- |
| 1 | Hunting on the Front Foot | Proactive, targeted business development — owning the pipeline |
| 2 | First Pass Business | Touch it once. Robust engineering, zero rework, no surprises at delivery |
| 3 | Increase Throughput | More output per person, per dollar, per week — without adding proportional headcount |

Colour key:    Hunting    First Pass    Throughput    All three

# Financial Perspective

Initiatives that protect and grow margin.

| # | Initiative | Owner | Objective | Notes |
| --- | --- | --- | --- | --- |
| F1 | Supplier pricing reductions | GK | Throughput | Structured supplier negotiation programme. Track: % cost reduction vs baseline. |
| F2 | Stock turn excellence | GK | Throughput | Materials in stock = tied-up capital. Establish stock turn rate baseline and improvement target. |
| F3 | Modular Sub-Assembly Architecture (formerly: Modularisation/Standardisation) | MA | First Pass | Design configurable "lego block" modules — pump skid, control panel, tank assembly, pipework — for refuellers and dispensers across chassis types and LHD/RHD. Standard modules = proven BOMs = fewer engineering errors. Phase 1: identify top 5 modules. Target: first modular package released Q2 FY27. |
| F4 | Quote tools for Aviation refuellers | GP | Throughput | Accurate quoting = correct scope at intake = fewer mid-build changes. |
| F5 | Quote tools for Fuel tankers | HS | Throughput | Same principle for tanks. Pair with modular architecture when ready. |
| F6 | Top 50 customers — F2F within 12 months | HS | Hunting | Pipeline protection and relationship deepening. Track: customers visited vs target. |
| F7 | Forward financial forecasting — results based | JM | Hunting | Forward load visibility enables pipeline and capacity decisions. |

► Deferred: Optimise Margins LEAN (×2) — right direction, wrong year. Stabilise the platform first.

# Customer Perspective

Initiatives that improve what the customer experiences.

| # | Initiative | Owner | Objective | Notes |
| --- | --- | --- | --- | --- |
| C1 | Right Product — Right Time | TB / GK | First Pass | Materials available when the build needs them. Link to F2 and IP3. Measure: materials availability at build start (%). |
| C2 | Product Attributes — Checklist 100% (consolidated from 5 departments) | AS | First Pass | Single initiative, single owner. Define the release checklist per product type. Measure weekly — % of jobs with fully completed checklist before release to next stage. Target: 100% compliance within 3 months. Engineering, Aviation, Aviation P&S, General Fuels contribute — Quality leads. |
| C3 | On-time delivery — Customer 95% (consolidated from Aviation, Sales, Operations) | GP / RK | First Pass | 95% of jobs delivered on the committed date. Baseline current performance July 2026. Single metric, shared accountability. |
| C4 | Customer satisfaction — meeting brand experience | HS | Hunting | Structured customer satisfaction touchpoints at delivery. Annual measurement. Act on findings. |

► Deferred: ISO in Procurement — process basics come first. Brand experience entries merged into C4.

# Internal Process Perspective

Initiatives that fix how we work.

| # | Initiative | Owner | Objective | Notes |
| --- | --- | --- | --- | --- |
| IP1 | Engineering Release Gate (formerly: Implement Project Management) | MA | First Pass | Specific deliverables: (1) Weekly engineering throughput review; (2) Job-level milestones from intake to release; (3) Mandatory release checklist — BOM complete, SolidWorks sub-assembly interference check, peer drawing review, lead sign-off. KPI: engineering on-time release rate — target 85% within 6 months. |
| IP2 | Root Cause Closure Loop (formerly: Post Works Review) | MA / AS | First Pass | Mandatory closure requirement on every repair action: root cause category, owner, and corrective action documented. Monthly root cause report to management. Target: 100% closure rate within 3 months. Converts the repair system from a fix register into a learning system. |
| IP3 | Create robust inventory systems | GK | First Pass | Define stock items including pipework for aviation. Establish reorder points. Materials available at build start. Link to C1. |
| IP4 | Long lead items confirmed at job intake | GP | First Pass | Before a job enters the engineering queue, long lead items are identified and ordered. No build stalls waiting for a known item. |
| IP5 | Handover standard — Data to next person (formerly: Data to next person) | GP | First Pass | Formal handover standard at every stage: Sales→Engineering, Engineering→Production, Production→Quality, Quality→Dispatch. Define: what data, what format, confirmed receipt. Engineering→Production is the critical gap. |
| IP6 | In-house scissor-lift platform manufacture | MA | Throughput | Aviation dispenser builds require scissor-lift platforms. Manufacture in-house removes external supply dependency. Nearly ready to commence. Track: cost vs external supply, lead time reduction. |
| IP7 | Streamline manufacturing — reduce production cycle time | JW / JC | Throughput | Baseline cycle time by product type. Set reduction target. Identify top 3 constraints and eliminate them. Link to IP1 and IP5. |
| IP8 | Develop key process guides | AS | First Pass | "One best way" documented for critical processes. Priority: engineering release, BOM completion, fabrication sign-off, quality inspection, dispatch checklist. Quality leads, Safety contributes. |
| IP9 | Planning and scheduling — next level | RK | Throughput | Production schedule visible to all, updated daily, sequenced against engineering release dates and materials availability. Define what "next level" looks like in 12 months. |
| IP10 | Organisational clarity — map process flow and costing | JM | Throughput | Map costing and allocation process. Identify where it waits. Target: 40% reduction in turnaround within 6 months. Determine if systems investment required. |
| IP11 | Parts sales — increase marketing and throughput | HS | Hunting | Parts sales = margin-rich, low-capital-intensity revenue. Define target, build go-to-market approach. |
| IP12 | AI in Leadership | GK (sponsor) | Throughput | Leaders using AI to accelerate decision-making, analysis, and communication. Proof of concept demonstrated. Build capability across the leadership team. Share use cases. |

► Deferred: ISO 9001 across business — 3-year journey, lay the foundation but don't make it a year-1 KPI.

# Learning & Growth Perspective

Initiatives that build the capability to sustain performance.

| # | Initiative | Owner | Objective | Notes |
| --- | --- | --- | --- | --- |
| LG1 | BSC implementation — baselines and rhythm | GK | All three | Activate the scorecard. Baselines for all KPIs by end Q1 FY27. Monthly one-page traffic light report. No KPI without a named owner. |
| LG2 | Leadership training for managers | GP | All three | Critical with new people in new roles. Define programme — skills, format, timeline. Link to Skills Matrix. |
| LG3 | Skills Matrix and Training — company-wide | AC | All three | Foundation tool. Identifies capability gaps, directs training investment. Critical in engineering where skill gaps drive quality issues. |
| LG4 | Engineering skills training | GP / MA | First Pass | Engineering is the constraint. Skills Matrix identifies the gaps. Focus: BOM methodology, SolidWorks best practice, sub-assembly design for manufacture. |
| LG5 | Staff awareness — process systems (Engineering) | MA | First Pass | New people must understand how things work before they can do them right. Structured onboarding to engineering process, tools, and standards. |
| LG6 | Staff awareness — quality and ISO requirements | AS | First Pass | Quality induction for all new starters. Standards, why they matter, how to use the repair action system. Link to IP8 process guides. |
| LG7 | New sales team development | HS | Hunting | Hiring plan, onboarding, product knowledge, CRM tools. Build the team to sustain and grow the pipeline. |
| LG8 | Customer sales and marketing management tools | HS | Hunting | CRM and pipeline visibility. Enables "Hunting on the Front Foot" to be measured, not just felt. |
| LG9 | Procurement skills transfer | GK | Throughput | Capability for scale — procurement knowledge must not sit with one person. |
| LG10 | Quality and ops data analytics (expanded from: Live data for decision making) | TBD | Throughput | Critical gap. Someone owns the data — repair action trends, cell hotspots, root cause patterns, cost of poor quality. Monthly report to management. Owner must be named and resourced urgently. |
| LG11 | Employee satisfaction and engagement | JW / JC | All three | Already measured through annual staff reviews. Formalise: extract satisfaction trends, act on findings, report to leadership. Culture is our biggest competitive advantage — measure it deliberately. |
| LG12 | Vision — culture and climate for action | JB / SB | All three | Directors' responsibility. Especially important as new people join. The "why we do what we do" must be visible and repeated consistently. |
| LG13 | Finance and operations automation | JM / RK | Throughput | Define scope: what gets automated, expected time saving, investment required. Map the process first (link to IP10) — don't automate a broken process. |

► Removed: Promote Continuous Learning ×2 — BAU expectation, not a scorecard initiative.

► Deferred: ISO in Stores — after process basics are solid.

## Initiatives Added — From Quality Data Analysis

These were not in the original BSC but are supported by the repair action data analysis. They need to be formally adopted:

| Initiative | Owner | Perspective | Rationale |
| --- | --- | --- | --- |
| Engineering release gate with BOM sign-off | MA / AS | Internal Process | Now embedded in IP1 — explicitly defined with checklist |
| Root cause closure rate — 100% target | AS | Internal Process | Now embedded in IP2 — mandatory, not optional |
| Repair action volume target: <150/month within 12 months | AS | Customer | Current baseline: 195/month (June 2026). 4,964 actions analysed. |
| Customer defect reduction: <50/year | AS / GP | Customer | Current: 392 customer-initiated actions. Aviation equipment — this must trend to zero. |
| Quality data analytics ownership | TBD | Learning & Growth | Embedded in LG10. Owner must be named urgently. |
| Mining fuel vehicle market assessment | JB / SB | Financial | If pursuing: named owner and go/no-go decision by December 2026. |

## Business as Usual

These belong in operational rhythm — track them operationally, not on the scorecard:

Stock accuracy (TB) — weekly ops KPI

Minimise non-compliant spend (GK) — procurement discipline

Define stock items inc. pipework for aviation (GK) — input to IP3, complete Week 1

Commercial fuels standardisation (MA) — include in modular architecture work F3

Major project leads (MA) — part of engineering project management rhythm IP1

Space and traffic management (JW/JC) — manage within the cell

Kanban maintenance (TB) — operational rhythm

## Summary

| Perspective | Initiatives | Primary Objective |
| --- | --- | --- |
| Financial | 7 | Hunting (3), Throughput (4) |
| Customer | 4 | First Pass (3), Hunting (1) |
| Internal Process | 12 | First Pass (7), Throughput (4), Hunting (1) |
| Learning & Growth | 13 | All three (5), First Pass (3), Hunting (2), Throughput (3) |
| TOTAL | 36 | Down from 67 — focused, owned, executable |

BSC Initiatives 2025–26  |  Rationalised v1.0  |  June 2026